Final Year Project - Phase I

Week 1 Deliverable: Candidate Papers Shortlist & Feasibility Matrix

Student: Jaikanth K  |  Domain: AI/ML (Computation & Language / Machine Learning, with Databases crossover)

# Proposed Project

Working title: QueryGenie: A Self-Correcting Natural Language to SQL Interface

The project anchors on one primary paper (reproduced per SOP Months 1-2), with two supporting papers powering the Month-3 enhancement and Month-4 application. All papers are from the last 5 years (2023-2024), hosted on arXiv, with public runnable code. The benchmark dataset (Spider) is available on Hugging Face, an approved data source. Kaggle is not used.

# Candidate Papers (3)

## P1 - CodeS: Towards Building Open-source Language Models for Text-to-SQL (RECOMMENDED ANCHOR)

- Paper: https://arxiv.org/abs/2402.16347  (SIGMOD 2024)

- Code: https://github.com/RUCKBReasoning/codes  - official, Apache-2.0, reproduction scripts + checkpoints provided

- Models: CodeS-1B/3B/7B/15B, openly released on Hugging Face (approved source). CodeS-1B fits a free Colab GPU.

- Why: Newest state-of-the-art open-source text-to-SQL model; fully open weights; the authors provide a dedicated "Reproduce our results" section; a companion demo repo (text2sql-demo) supports the Month-4 application.

## P2 - RESDSQL: Decoupling Schema Linking and Skeleton Parsing for Text-to-SQL (BACKUP ANCHOR)

- Paper: https://arxiv.org/abs/2302.05965  (AAAI 2023)

- Code: https://github.com/RUCKBReasoning/RESDSQL  - official, MIT, released checkpoints (Base/Large/3B)

- Reproduction target: Spider dev EM 71.7% / EX 77.9% (Base) up to EM 80.5% / EX 84.1% (3B+NatSQL). Base scale runs on free Colab.

- Why: Same research group as CodeS; clean two-stage architecture ideal for the Week-7 ablation study (disable schema ranking, measure the drop).

## P3 - DIN-SQL: Decomposed In-Context Learning of Text-to-SQL with Self-Correction (SUPPORTING)

- Paper: https://arxiv.org/abs/2304.11015  (NeurIPS 2023)

- Code: https://github.com/MohammadrezaPourreza/Few-shot-NL2SQL-with-prompting  - official, MIT, 415 stars

- Role: Source of the self-correction enhancement (Month 3): decompose the query task and automatically repair faulty SQL. Listed as a candidate anchor but carries API-cost/closed-model risk, so it is positioned as the enhancement source instead.

# Feasibility Matrix

| Criterion | P1: CodeS (RECOMMENDED) | P2: RESDSQL (Backup) | P3: DIN-SQL (Support) |
| --- | --- | --- | --- |
| arXiv ID / Year | 2402.16347 (2024) | 2302.05965 (2023) | 2304.11015 (2023) |
| Venue | SIGMOD 2024 | AAAI 2023 | NeurIPS 2023 |
| Official code | RUCKBReasoning/codes (Apache-2.0, 199 stars) | RUCKBReasoning/RESDSQL (MIT, 280 stars) | MohammadrezaPourreza/Few-shot-NL2SQL-with-prompting (MIT, 415 stars) |
| Open code runs? | Yes - inference scripts + checkpoints released | Yes - inference scripts + checkpoints released | Yes, but requires paid OpenAI API (GPT-4) |
| Pretrained weights | Hugging Face: codes-1b / 3b / 7b / 15b | Google Drive: T5 base / large / 3B ckpts | N/A (prompting method, no weights) |
| Dataset (approved source) | Spider - on Hugging Face (approved) | Spider - on Hugging Face (approved) | Spider - on Hugging Face (approved) |
| Metric to reproduce | Execution accuracy (EX) & EM on Spider dev | EM 71.7-80.5% / EX 77.9-84.1% on Spider dev (by scale) | EX on Spider dev (GPT-4 based) |
| Compute needed | CodeS-1B: free Colab GPU (fits T4). Larger scales optional | Base model: free Colab GPU. 3B needs A100 | No GPU - API calls only (cost: API credits) |
| Open data? | Yes | Yes | Yes |
| Feasible in 4 months? | Yes - inference-based reproduction, no training required | Yes - inference-based reproduction, no training required | Yes, but reproduction less stable (closed model updates) |
| Week-4 risk (code fails) | Low | Low | Medium (API dependency) |
| Enhancement potential | High - schema filter ablation, self-correction, domain adaptation to college DB | High - schema linking ablation, NatSQL variants | Serves as enhancement source (self-correction idea) |

Additional supporting paper for the Month-4 application layer: LIDA - Automatic Generation of Visualizations and Infographics using LLMs (https://arxiv.org/abs/2303.02927, 2023).

# Recommendation & Plan

Anchor paper: CodeS (P1), reproducing Spider execution accuracy with the released CodeS-1B checkpoint on a free Colab GPU. Fallback: RESDSQL-Base (P2) - same lab, same benchmark, checkpoints released - so a Week-4 switch, if ever needed, stays inside the approved topic.

- Week 2: obtain faculty approval of this shortlist; download Spider from Hugging Face; clone the CodeS repo.

- Weeks 3-4: annotate the paper (inputs, outputs, key equations, hyperparameters, architecture flowchart); set up the environment and run inference once end-to-end (SOP red-flag gate).

- Month 3 enhancement (guide approval to be requested): add DIN-SQL-style execution-guided self-correction on top of CodeS, and evaluate domain adaptation to a college database schema.

- Month 4 application: full-stack web app - plain-English question to validated SQL to results table + auto-generated chart (LIDA-style), with the repository on GitHub and supervisor access enabled.