Department of Computer Science & Information Technology

Weekly Status Report

Date: 28 September 2026

Team Number: 21

ID #: 2320090050, 2320090009

Project Title: QueryGenie: A Self-Correcting Natural Language to SQL Interface

Week: 12 of 16

Status: on track

What I planned to do:

- Prepare the Week 12 comparative results table: original against enhanced, with the test statistics and the individual trials.

- Quantify what abstention trades: wrong answers avoided against correct answers withheld.

What I actually did:

- Wrote the comparative results (docs/Week12_Comparative_Results.docx, results/week12_comparative_results.md). Original: 77.76% with all 1,034 questions answered and 230 wrong answers. Enhanced (the tested setting): 83.32% with 935 answered (90.4%) and 156 wrong answers. Stricter settings: 86.13% at 62.8% coverage and 88.35% at 39.8%.

- Quantified the trade-off: the enhanced system declines 99 questions, 74 of which would have been answered wrongly and 25 correctly, reducing wrong answers by 32%.

- Reported the full test statistics: paired t = 24.44 (df = 9, p = 7.7 x 10^-10), Wilcoxon W = 55 (the maximum, p = 9.8 x 10^-4) and the bootstrap confidence interval, together with a table of all 10 trials, which covers the SOP's five-to-ten-trial requirement.

- Compared the two confidence signals head to head: execution agreement is 2.37 points higher than beam probability at about 90% coverage (paired t = 6.31, p = 1.4 x 10^-4), while beam probability is better over the whole curve; both are reported.

Reproduction metrics (if applicable):

- Paper's reported: 77.9% Execution Accuracy (SFT CodeS-1B, Spider dev)

- My reproducibility: 77.76%; enhanced system 83.32% on answered questions at 90.4% coverage (+5.56 points on the full set).

Blockers (if any):

- Test-suite accuracy (paper: 72.2%) is still not measured (TBD); it needs the test-suite databases from Google Drive.

- Weekly reports from Week 2 onward and the enhancement proposal are awaiting the supervisor's signature.

Next week's plan:

- Begin Month 4: draft the final report (reproduction, ablation, enhancement, discussion).

- Clean the repository and write the README with reproduction and run instructions.

- Prepare the Review-3 presentation.

Supervisor Signature