Department of Computer Science & Information Technology

Weekly Status Report

Date: 05 August 2026

Team Number: 21

ID #: 2320090050, 2320090009, 2320090018

Project Title: QueryGenie: A Self-Correcting Natural Language to SQL Interface

Week (X of 16): 1 of 16

Status: on track

What I planned to do:

- Identify three candidate research papers from arXiv (2022 or newer) within the AI/ML domain.

- Verify open dataset availability, open source code availability, and feasibility within four months for each candidate.

- Prepare a feasibility comparison matrix across the candidates.

- Finalize the project domain, working title, and the anchor paper to be reproduced.

What I actually did:

- Finalized the project domain as Artificial Intelligence and Machine Learning (Computation and Language), with a Databases crossover.

- Shortlisted three candidate papers on the Text-to-SQL problem: CodeS (SIGMOD 2024, arXiv:2402.16347), RESDSQL (AAAI 2023, arXiv:2302.05965), and DIN-SQL (NeurIPS 2023, arXiv:2304.11015).

- Verified that all three papers are hosted on arXiv and published at reputed venues.

- Verified that all three have official public GitHub repositories under open licenses (Apache-2.0 / MIT).

- Confirmed that CodeS releases pretrained model weights publicly on Hugging Face (CodeS-1B/3B/7B/15B) and provides a dedicated reproduction script.

- Confirmed that RESDSQL releases pretrained checkpoints (Base/Large/3B) together with inference scripts.

- Confirmed that the Spider benchmark dataset is available from Hugging Face Datasets, an approved data source. Kaggle was excluded per the SOP.

- Verified compute feasibility: the CodeS-1B model can perform inference on a free Google Colab GPU.

- Prepared a feasibility matrix comparing the three candidates across twelve criteria including venue, code availability, released weights, dataset source, evaluation metric, compute requirement, Week-4 risk and enhancement potential.

- Completed a literature review of 44 related research papers grouped into surveys, benchmark datasets, classical neural approaches, LLM-era methods, and result visualization.

- Selected CodeS as the anchor paper for reproduction, with RESDSQL retained as the fallback anchor.

Reproduction metrics (if applicable):

- Paper's reported: N/A (paper selection stage)

- My reproducibility: N/A (reproduction begins in Month 2)

- Difference: N/A

Blockers (if any):

- None at this stage.

Next week's plan:

- - Obtain guide and faculty approval for the selected anchor paper and shortlist.

- - Download the Spider dataset from Hugging Face Datasets.

- - Clone the CodeS repository and configure the Python environment.

- - Begin section-by-section annotation of the anchor paper (inputs, outputs, key equations, hyperparameters).

- - Create the public GitHub repository and add the supervisor as a collaborator.

Supervisor Signature