Department of Computer Science & Information Technology

Weekly Status Report

Date: 28 September 2026

Team Number: 21

ID #: 2320090050, 2320090009, 2320090018

Project Title: QueryGenie: A Self-Correcting Natural Language to SQL Interface

Week: 10 of 16

Status: on track

What I planned to do:

- Run the fresh Week 10 baseline (T2-006) on the Colab T4 with the full candidate record.

- Begin implementing the confidence score and abstention rule on the recorded candidates.

- Present the enhancement proposal to the guide for approval.

What I actually did:

- Ran the fresh baseline T2-006 on a Colab Tesla T4: 804 of 1,034 correct with the official Spider evaluator (77.76%, printed as 0.778). This is identical to T2-005, and the simplified metric also matched exactly (759/1034), confirming that the pipeline is deterministic on our hardware.

- Recorded, for every question, all four candidate queries with their beam scores, execution results and official correctness (results/dump_T2-006.jsonl). Checked that the per-question scores add up to the evaluator's total of 804.

- Logged T2-006 in the reproduction log (CSV and Excel).

- Wrote the analysis script (src/abstention.py) implementing exactly the protocol fixed in the proposal: 10 random calibration/test splits, threshold chosen on the calibration half for at least 90% coverage, paired t-test and Wilcoxon signed-rank test. Tested it on synthetic data before running it on the real results.

Reproduction metrics (if applicable):

- Paper's reported: 77.9% Execution Accuracy (SFT CodeS-1B, Spider dev, Table 5)

- My reproducibility: 77.76% (T2-006, fresh baseline), identical to T2-005. Difference: -0.14 points.

Blockers (if any):

- The enhancement proposal is awaiting the guide's approval and signature.

- Weekly reports from Week 2 onward are awaiting the supervisor's signature.

Next week's plan:

- Run the abstention analysis on the T2-006 candidate record and test the hypothesis.

- Integrate confidence and abstention into the application.

Supervisor Signature