Department of Computer Science & Information Technology

Weekly Status Report

Date: 22 August 2026

Team Number: 21

ID #: 2320090050, 2320090009, 2320090018

Project Title: QueryGenie: A Self-Correcting Natural Language to SQL Interface

Week  3 of 16

Status: on track

What I planned to do:

- Perform a deep technical read of the anchor paper and annotate it section by section.

- Identify the inputs, outputs, key equations and hyperparameters of the CodeS method.

- Produce the algorithm and architecture flowchart for the anchor paper.

- Acquire the Spider benchmark dataset from Hugging Face Datasets and record its provenance.

What I actually did:

- Prepared a structured annotation worksheet covering the four items required by the SOP: problem and inputs/outputs, model and architecture, key equations, and hyperparameters.

- Established the architecture of the CodeS method from the paper abstract and the official repository: a StarCoder base model incrementally pre-trained on an SQL-centric corpus, a schema item classifier that prunes tables and columns, a BM25 content index over database cell values, prompt construction from the filtered schema, and autoregressive SQL generation.

- Produced an algorithm and architecture flowchart of the CodeS pipeline, separating the stages performed by the authors from the inference-time stages that this project will reproduce.

- Identified the reproduction scope precisely: the inference pipeline and evaluation stages, using the released CodeS-1B checkpoint on the Spider development set.

- Recorded the hyperparameters that are visible in the official repository, namely a global training batch size of 128 formed from 8 GPUs with batch size 4 and gradient accumulation 4, bf16 mixed precision, and DeepSpeed ZeRO stage 2 parallelism. These are to be cross-checked against the values stated in the paper.

- Identified the schema item classifier as the component to be disabled for the Week 7 ablation study, since it is a separable module released independently by the authors.

- Authored a script to download the Spider benchmark from Hugging Face Datasets and to write a dataset provenance record documenting the source, split sizes and download date as evidence of compliance with the approved data source rule.

- Confirmed that Kaggle is not used at any point in the project.

Reproduction metrics (if applicable):

- Paper's reported: to be recorded from the paper during the annotation task

- My reproducibility: N/A (reproduction begins in Month 2)

- Difference: N/A

Blockers (if any):

- Several values required by the worksheet, including the training objective, learning rate and the reported accuracy for the specific configuration to be reproduced, are not obtainable from the abstract or the repository and must be read directly from the paper. They are recorded as outstanding rather than estimated.

- The flowchart was reconstructed from the abstract and the repository structure and must be verified against the figure in the paper before it is submitted.

Next week's plan:

- Complete the annotation worksheet by reading the full paper, in particular the reported Execution Accuracy and Exact Match for CodeS-1B on the Spider development set.

- Verify the flowchart against the architecture figure in the paper and correct it where necessary.

- Run the dataset acquisition script and commit the resulting provenance record.

- Execute Tier 1 of the setup notebook to confirm that the released model generates executable SQL, satisfying the Week 4 red-flag gate.

- Begin building the isolated Python 3.8.5 environment required for the faithful reproduction.

Supervisor Signature