Department of Computer Science & Information Technology

Weekly Status Report

Date: 29 August 2026

Team Number: 21

ID #: 2320090050, 2320090009, 2320090018

Project Title: QueryGenie: A Self-Correcting Natural Language to SQL Interface

Week: 4 of 16

Status: on track

What I planned to do:

- Execute Tier 1 of the setup notebook to satisfy the Week 4 red-flag gate: load the released CodeS-1B checkpoint, generate SQL from a schema and question, and execute it against SQLite.

- Complete the paper annotation worksheet by reading the full CodeS paper, recording the reported Execution Accuracy for CodeS-1B on the Spider development set.

- Run the dataset acquisition script and commit the Spider dataset provenance record.

- Begin scaffolding an application prototype ahead of the mid-term review.

What I actually did:

- Cleared the Week 4 red-flag gate: loaded the released seeklhy/codes-1b checkpoint on a Google Colab T4 GPU, generated SQL from a schema and question, and executed it successfully against SQLite, returning the correct result. The run is logged as T1-001 in the reproduction log with hardware, runtime and library versions.

- Recorded evidence of the gate run, including the generated SQL query and the execution output, as the artefact for the Week 4 deliverable.

- Ran the dataset acquisition script and downloaded the Spider benchmark from Hugging Face Datasets (7000 training and 1034 development examples), writing the provenance record. Corrected the dataset identifier to xlangai/spider, as the legacy identifier no longer loads on current library versions.

- Completed the paper annotation worksheet by reading the full CodeS paper, recording the inputs, outputs, key equations and hyperparameters directly from the text.

- Recorded the reproduction target metric from the paper: CodeS-1B on the Spider development set reaches 77.9% Execution Accuracy and 72.2% Test-suite accuracy (Table 5). Noted that the paper reports Execution and Test-suite accuracy for Spider, not Exact-set Match.

- Recorded a discrepancy between the repository and the paper, namely DeepSpeed ZeRO stage 2 in the repository against ZeRO-3 stated in the paper, as a finding for the reproducibility report.

- Built a working application prototype: a local web interface that takes a plain-English question, generates SQL with the local CodeS model, executes it, self-corrects on failure, and returns a results table with an automatically selected chart.

- Added a model switcher with local Apple Silicon inference backends (a 4-bit MLX path and a GGUF / llama.cpp path), enabling the fine-tuned CodeS-3B and CodeS-7B checkpoints to run on a 16 GB laptop, and committed all work to a private GitHub repository.

Reproduction metrics (if applicable):

- Paper's reported: 77.9% Execution Accuracy (CodeS-1B, Spider development set, Table 5)

- My reproducibility: N/A (Tier 1 is a liveness check only; the faithful reproduction begins in Month 2)

Blockers (if any):

- The faithful reproduction (Tier 2) requires the authors' pinned environment (Python 3.8.5, PyTorch 1.13.1) and CUDA-only libraries, which cannot run on the local Apple Silicon machine; it must be run on a CUDA GPU such as Colab.

- The Week 2 and Week 3 weekly reports are awaiting the supervisor's physical signature.

Next week's plan:

- Build the isolated Python 3.8.5 environment required for the faithful reproduction on a CUDA machine.

- Obtain the authors' data, checkpoints and evaluation scripts and run the Spider evaluation for CodeS-1B.

- Record the first faithful Execution Accuracy result and compare it against the reported 77.9% within the plus or minus 5 to 10 percent tolerance.

- Log every deviation from the paper's setup, such as batch size, precision and library versions, as it is made.

- Continue refining the application prototype for the mid-term review.

Supervisor Signature