Department of Computer Science & Information Technology

Weekly Status Report

Date: 22 September 2026

Team Number: 21

ID #: 2320090050, 2320090009, 2320090018

Project Title: QueryGenie: A Self-Correcting Natural Language to SQL Interface

Week: 7 of 16

Status: on track

What I planned to do:

- Run the remaining two ablations (foreign keys removed; candidate selection removed).

- Write up the ablation study with the contribution of each component.

- Link the ablation findings to the planned enhancement.

What I actually did:

- Ran AB-005 (foreign-keys block removed): 72.2% Execution Accuracy, 95.5% of queries executable.

- Ran AB-006 (candidate selection removed, beam 0 only): 71.7%, 93.5% executable. This reproduced run T2-002 exactly (741/1034), independently confirming that the pipeline is deterministic.

- Wrote the ablation study (results/week7_ablation_study.md). Every component contributes 1.5 to 2.7 points; the value retriever contributes most.

- Identified the dominant error type: without the value retriever, queries still execute (96.8%) but return wrong rows. This silent-wrong-answer failure is the target of the planned confidence-aware abstention.

- Replaced an earlier estimate of the value retriever's effect (6.9 points, from runs that differed in several ways) with the clean single-component measurement.

Reproduction metrics (if applicable):

- Paper's reported: 77.9% Execution Accuracy (SFT CodeS-1B, Spider dev)

- My reproducibility: 73.8% baseline (T2-003); ablation drops of 1.5 to 2.7 points (simplified scoring metric; see Week 8).

Blockers (if any):

- The ablation differences are small (15 to 28 questions out of 1,034) and have not yet been tested for statistical significance.

- Weekly reports from Week 2 onward are awaiting the supervisor's signature.

Next week's plan:

- Audit the evaluation pipeline line by line against the authors' code before the reproducibility report is finalised.

- Update the reproducibility report with the Tier-2 results and the ablation study.

Supervisor Signature