Department of Computer Science & Information Technology

Weekly Status Report

Date: 26 September 2026

Team Number: 21

ID #: 2320090050, 2320090009, 2320090018

Project Title: QueryGenie: A Self-Correcting Natural Language to SQL Interface

Week: 8 of 16

Status: on track

What I planned to do:

- Audit the evaluation pipeline line by line against the authors' code.

- Update the reproducibility report with the Tier-2 results and the ablation study.

What I actually did:

- Audited the evaluation harness against the authors' code (load_sft_dataset.py, prepare_sft_datasets.py, build_contents_index.py, text2sql_zero_shot.py, db_utils.py). Prompt construction, decoding, candidate selection and post-processing matched; the vendored code is identical to the authors'.

- Found and fixed a value-retriever bug: numeric database values were never matched to the question, which changed the prompt for 128 of 1,034 questions (12.4%). Also added the column descriptions from tables.json and the authors' prompt truncation.

- Found that our scoring differed from the paper's: the authors use the official Spider test-suite evaluator, which handles row order, column order and DISTINCT differently. Adopted the official evaluator (verified: gold queries scored against themselves give 1.000) and now save every prediction so any run can be re-scored.

- Ran T2-005 on the corrected harness (Colab T4, 2865 s): 77.8% Execution Accuracy with the official evaluator, against the paper's 77.9%. The simplified metric gives 73.4% on the same predictions, so most of the earlier 4-point gap was the metric, not the model.

- Wrote the Code Reproducibility Report v2 (docs/Code_Reproducibility_Report_v2.docx) with the audit, the corrected comparison and the updated deviations; version 1 is kept as the Review-II submission. Rewrote the Excel log with the metric used for each run.

Reproduction metrics (if applicable):

- Paper's reported: 77.9% Execution Accuracy (SFT CodeS-1B, Spider dev, Table 5)

- My reproducibility: 77.8% (T2-005, official Spider evaluator). Difference: -0.1 points (-0.1% relative), within the plus or minus 5% tolerance.

Blockers (if any):

- Test-suite accuracy (paper: 72.2%) needs the test-suite databases from Google Drive; it is not yet measured (TBD).

- The Week 7 ablations used the simplified metric and must be re-measured on the corrected harness.

- Weekly reports from Week 2 onward are awaiting the supervisor's signature.

Next week's plan:

- Re-measure the four ablations on the corrected harness with the official evaluator.

- Choose the Month-3 enhancement and write the one-page enhancement proposal.

Supervisor Signature