Department of Computer Science & Information Technology

Weekly Status Report

Date: 20 September 2026

Team Number: 21

ID #: 2320090050, 2320090009

Project Title: QueryGenie: A Self-Correcting Natural Language to SQL Interface

Week: 6 of 16

Status: on track

What I planned to do:

- Prepare the comparison table against the paper (Week 6 deliverable): every run against Table 5, with the deviation and a stated cause for each gap.

- Run the SFT CodeS-3B evaluation on Colab and compare it with the reported 83.4%.

- Port the authors' schema item classifier and re-run CodeS-1B.

- Prepare the Week 7 ablation study.

What I actually did:

- Prepared the comparison table against the paper (results/comparison_vs_paper.md): each Tier-2 run against Table 5, with absolute and relative deviation and the stated cause of each gap.

- Filled the Excel reproduction log (results/Reproduction_Log.xlsx) with every run, its hardware, runtime and library versions.

- Repeated run T2-003 on a fresh Colab runtime (T2-003r) and obtained exactly the same 763/1034 correct predictions. Decoding is deterministic, so differences between runs come from configuration changes, not chance.

- Added ablation switches to the evaluation script (representative values, matched contents, foreign keys, candidate selection) and reorganised the Colab work into one clean, sectioned notebook committed to the repository (notebooks/02_tier2_colab_eval.ipynb).

- Ran the first two ablations: without representative column values (AB-003) 72.2%, and without the value retriever's matched contents (AB-004) 71.1%, against the 73.8% baseline.

- Recorded the Colab library versions (torch 2.11.0+cu128, transformers 5.16.1).

Reproduction metrics (if applicable):

- Paper's reported: 77.9% Execution Accuracy (SFT CodeS-1B, Spider dev, Table 5)

- My reproducibility: 73.8% (T2-003 and its identical repeat T2-003r). Note added later: these runs used a simplified scoring metric; see the Week 8 report.

Blockers (if any):

- The CodeS-3B run and the schema item classifier port were deferred so that the Week 7 ablation study could be completed first.

- Weekly reports from Week 2 onward are awaiting the supervisor's signature.

Next week's plan:

- Run the remaining two ablations (foreign keys removed; candidate selection removed).

- Write up the ablation study with the contribution of each component.

- Link the ablation findings to the planned enhancement.

Supervisor Signature