Department of Computer Science & Information Technology

Weekly Status Report

Date: 28 September 2026

Team Number: 21

ID #: 2320090050, 2320090009

Project Title: QueryGenie: A Self-Correcting Natural Language to SQL Interface

Week: 9 of 16

Status: on track

What I planned to do:

- Re-measure the four ablations on the corrected harness with the official evaluator.

- Choose the Month-3 enhancement and write the one-page enhancement proposal.

What I actually did:

- Re-measured the ablations with the official evaluator against the 77.8% baseline: no foreign keys 76.9% (-0.9), no representative values 76.4% (-1.4), no candidate selection 76.0% (-1.8), no value retriever 75.9% (-1.9). Every component contributes and the value retriever still matters most.

- Reviewed the Month-3 rules in the department SOP and Phase-I guidelines: exactly one enhancement tier, justified and approved by the guide, a one-page proposal with a hypothesis, and a t-test or Wilcoxon test.

- Wrote the enhancement proposal (docs/Enhancement_Proposal_Week9.docx): Tier 4, confidence-aware abstention. The system executes its four candidate queries and abstains with a clarifying question when their results disagree.

- Justified the change from the self-correction enhancement named in the Week-1 abstract: 97.3% of queries already execute, so self-correction can recover at most 2.7 points. Self-correction and the chart layer remain features of the application.

- Extended the evaluation harness to record, for every question, all four candidates with their beam scores, execution results and official correctness (checked locally: per-question scores add up to the evaluator's total), so the Week 11 analysis can run without further GPU time.

Reproduction metrics (if applicable):

- Paper's reported: 77.9% Execution Accuracy (SFT CodeS-1B, Spider dev)

- My reproducibility: 77.8% (T2-005, official evaluator); ablation drops of 0.9 to 1.9 points.

Blockers (if any):

- The enhancement proposal needs the guide's approval; the SOP requires approval of the enhancement tier.

- The ablation differences (9 to 20 questions) have not yet been tested for significance.

- Weekly reports from Week 2 onward are awaiting the supervisor's signature.

Next week's plan:

- Run the fresh Week 10 baseline (T2-006) on the Colab T4 with the full candidate record.

- Begin implementing the confidence score and abstention rule on the recorded candidates.

- Present the enhancement proposal to the guide for approval.

Supervisor Signature