Department of Computer Science & Information Technology

Weekly Status Report

Date: 15 August 2026

Team Number: 21

ID #: 2320090050, 2320090009

Project Title: QueryGenie: A Self-Correcting Natural Language to SQL Interface

Week :2 of 16

Status: on track

What I planned to do:

- Present the Week 1 shortlist and feasibility matrix at Review 1 and obtain guide approval for the selected anchor paper.

- Create the public GitHub repository and add the supervisor as a collaborator.

- Download the Spider benchmark dataset from Hugging Face Datasets.

- Clone the official CodeS repository and review its documented reproduction procedure.

What I actually did:

- Presented the project topic, literature review and feasibility matrix at Review 1. CodeS (SIGMOD 2024, arXiv:2402.16347) confirmed as the anchor paper, with RESDSQL (AAAI 2023) retained as the fallback.

- Reviewed the official reproduction instructions in the CodeS repository (https://github.com/RUCKBReasoning/codes) in detail.

- Recorded the exact environment specified by the authors: Python 3.8.5, PyTorch 1.13.1, transformers 4.28.1, pyserini 0.21.0 (requires Java 11), and a SimCSE build installed from a project-specific fork.

- Identified an environment risk: several dependency versions pinned by the repository are incompatible with current default Python runtimes, so an isolated Python 3.8.5 environment is required.

- Confirmed the locations of all required artefacts: model weights on Hugging Face (seeklhy/codes-1b through codes-15b), and the preprocessed data, schema item classifier checkpoints and Spider evaluation scripts distributed as separate archives by the authors.

- Noted that the authors evaluated on 8 x NVIDIA A800 80GB GPUs, and planned to reproduce using the smallest scale (CodeS-1B) so that inference is feasible on a single available GPU.

- Prepared a two-tier execution plan to de-risk the Week 4 gate: Tier 1 loads the released CodeS-1B checkpoint and verifies SQL generation end-to-end; Tier 2 recreates the authors environment and runs their evaluation scripts on Spider.

- Authored a reproducible setup notebook implementing both tiers, including an environment capture cell and an automatic reproduction-log writer.

- Defined the reproduction log schema required at Week 5 (run identifier, metric, runtime, random seed, GPU, library versions and notes).

Reproduction metrics (if applicable):

- Paper's reported: N/A (reproduction begins once the environment is verified)

- My reproducibility: N/A (environment setup stage)

- Difference: N/A

Blockers (if any):

- Dependency versions pinned by the anchor repository are older than current default runtimes; mitigated by provisioning an isolated Python 3.8.5 environment.

- Supporting archives are distributed via a file-sharing link that applies download rate limits; a manual download path has been prepared as a fallback.

Next week's plan:

- Execute Tier 1 of the setup notebook and confirm that the released model generates executable SQL (Week 4 red-flag gate).

- Complete the Python 3.8.5 environment build and install all pinned dependencies.

- Download and extract the preprocessed data, schema item classifier checkpoints and evaluation scripts.

- Begin section-by-section annotation of the CodeS paper, identifying inputs, outputs, key equations and hyperparameters.

- Produce the algorithm and architecture flowchart for the Week 3 deliverable.

Supervisor Signature